**Test Plan for Testomat.io**

***version 1.0***

Revision and Signoff Sheet

Document History:

| **Version #** | **Date** | **Changed By** | **Reason for change** |
| --- | --- | --- | --- |
| 0.1 | 25.07.2023 | Shubina Nataliia | Creation |
|  |  |  |  |
|  |  |  |  |

Approvers List:

| **Name** | **Role** | **Approved/**  **Reviewer** | **Approval/Review Data** |
| --- | --- | --- | --- |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Reference Document:

| **#** | **Document Name** | **Link** |
| --- | --- | --- |
| 1 | User Guide | https://docs.testomat.io/getting-started/start-from-scratch |
|  |  |  |
|  |  |  |

Content

[1. Introduction](#_elfglpmejddy) 5

[1.1. Purpose](#_l5uqh09zvo1h) 5

[1.2. Project Overview](#_t8398gowyp3k) 5

[2. Test strategy](#_uvpupl3eaapq) 7

[2.1. Test objectives](#_93mkbpirkx1c) 7

[2.2. Test assumptions](#_ltxd19aobhd3) 7

[2.3. Scope and Levels of Testing](#_brirlbseor5g) 8

[2.3.1. Exploratory Testing](#_vky84bwix10q) 8

[2.3.2. Functionality Testing](#_p7g72jcsozdg) 9

[2.3.3. User Acceptance Test (UAT)](#_fcwrbv9ssfmc) 10

[2.3.4. Stages of testing](#_rbytmfytsvxm) 10

[2.3.4. Test environments](#_l2aejr2iwb) 11

[2.4. Tools](#_bu7jk4b2hul9) 11

[3. Test execution](#_k3ld1t3l0jwj) 12

[4. Defect tracking and Reporting](#_xwr1jlfwau7k) 14

[4.1. Basic requiremenrts to bug-report](#_iqsoi7rwfvtl) 14

[5. Test risks and mitigation factors](#_jo2j9n8rnf1n) 15

[6. Entry and Exit Criteria](#_m054tutkjlkv) 15

[6.1. Entry criteria](#_qlcdeoywg5jj) 15

[6.2. Exit criteria](#_edrqx1kqy5me) 15

[7. Project Team and responsibilities](#_5opyr5cdkdsz) 16

[8. Test environment](#_9haqyc9yf75a) 16

[9. Testing strategy](#_c24dp31uveww) 17

[10. APPROVALS](#_3el44ogv2oe8) 18

# Introduction

## Purpose

This document clearly defines the testing approach and procedures that will be used in the testing process of the Testomat.io project.

The test plan includes:

**Test Strategy:**

Identify approach for testingspecify the type of testing that we will use; rules the test will be based on, including the givens of the project; description of the process to set up a valid test (entry and exit criterias, specific creation of test cases, scheduling).

**Execution Strategy**:

Formulating workflow processes to align with strategic objectives (e.g. describe performing tests; process to identify and report defects; re-test bugs).

**Test Management:**

Process helps closely organize, control, analyze, and trace the testing process while managing testing resources (communications, risk and mitigation, identify responsibilities).

## Project Overview

Testomat.io is a test management system for automated tests. It links manual test cases to test auto. This testing tool allows managing BA, Dev, QA and non-tech stakeholders in one flow for maximizing the synergy of testing efforts in real-time.

In the ‘Testomatio’ website user can do following:

* create test documentations (test cases; checklist) and orginize them to suites; create test plans
* create test runs
* import tests
* get analytics
* work with different branches
* Testomatio has integration with Jira (have: link tests to issues; list tests attached to issues view test coverage (all tests to issues); view run status for tests; create a test from an issue; edit a test; built-in Gherkin editor for BDD projects)
* ntegrations with modern js automated test frameworks, especially CodeceptJS, Cypress+BDD, WebdriverIO, Playwright, JUnit, TestCafe, Jest, Mocha, Chai, Jasmin, etc.
* JUnit interaction, through the JUnit XML file you are able to generate reports for any language or other test framework.
* Build-in CI\CD integrations (GitHub, GitLab, Bamboo, Jenkins, CircleCI)
* Advanced bi-directional Jira Plugin, Living Documentation, Confluence integrations

# Test strategy

## Test objectives

1. Test suites
2. Test folders
3. Tests
4. Search
   1. Tests
   2. Suites
   3. Folders
5. Filters
   1. Tests
   2. Suites
   3. Folders
6. Run manual tests

## Test assumptions

General:

* The project will provide test planning, test design and test execution support.
* Exploratory Testing would be carried out once the build is ready for testing.
* Test case design activities will be performed by QA Group;
* Test team will manage the testing effort with close coordination with Project Manager and Busuiness analyst
* Project team has the knowledge and experience necessary, or has received adequate training in the system, the project and the testing processes.
* Performance testing is not considered for this estimation
* The defects will be tracked through Jira Software only

## Scope and Levels of Testing

### Exploratory Testing

This level helps testers avoid the limitations of test cases, allows them to further explore certain features, and ensures that they don't miss cases that could lead to critical failures.


**Tools:** Use Google Spreadsheets or Chrome extension (Exploratory testing)

**Testers:** QA Team

**Method:** Testing should be done without test scripts

**Use:** Executed at the beginning of each sprint. The time for this type of testing depends on the estimate for each sprint

Template for Exploratory testing:



### Functionality Testing

Functionality testing is based on testing each feature of the software application by providing the appropriate input and checking the output against the functional requirements.

**Tools:** TMS Testomatio.

**Testers:** QA Team


**Method:** The test will be performed according to the Test Cases, Checklists, which are stored in testomat.io.

**Use:** Functionality testing user after exploratory testing


* + - 1. Test Design

As part of the test design, the test team creates test cases, checklists and mind maps. QA team uses various test design techniques (equivalent classes, boundary values, decision table, pairwise). Use positive and negative scenarios.

Test Case example:



Checklist example:



### User Acceptance Test (UAT)

This testing focuses on validating the business logic. It allows the end users to complete one final review of the system prior to deployment.

**Testers**: The UAT is performed by the end users.

**Method:** Since the business users are the most indicated to provide input around business needs and how the system adapts to them, it may happen that the users do some validation not contained in the scripts. Test team write the UAT test cases based on the inputs from End user and Business Analyst’s.

**Use**: After all other levels of testing are done. Only after this test is completed the product can be released to production.

### 2.3.4. Stages of testing

Planned stages of the testing process:

1. Analysis of requirements for a software product and design for the project; drafting a test plan.
2. Smoke testing
3. Make Functional/ Non Functional testing performed during to sprint (with the detection and description of defects)
4. Regression testing

### 2.3.4. Test environments

The environment for QA testing is QA: {url}

The environment for developers is Staging: {url}

The environment for beta publish on prod is Pre-prod: {url}


The environment for customer is Prod: <https://app.testomat.io/>

## Tools


* Testomat.io
* Mind Map (miro.com)
* Jira
* SQLite
* Postman
* Chrome Devtools
* Google word and Google Sheets
* ShareX (for screen capture, gifs and videos)

# Test execution


We start execution when User story moved to In Testing column




Link checklists with User Stories (link testomat.io and JIRA)




Create Test Plan in testomat.io



Create test run in Testomatio:



Create test run in Jira:




# Defect tracking and Reporting

## Basic requiremenrts to bug-report

Bug report should contain the following information:

* Summary
* Pre-conditions
* Steps to reproduce
* Actual result
* Expected result
* Attachments
* Link to the test case and task (in jira)
* Label
* Priority

Bug report example:



# Test risks and mitigation factors

| **#** | **Risk** | **Mitigation Plan** |
| --- | --- | --- |
| 1 | Customer can change the basic requirements to the project of one of testing features | Some buffer has been added to the schedule for contingencies |
| 2 | The customer has reduced costs for develop the project | Review all tasks. Remove some functional and change priority for tasks |
| 3 | More time spent on review than expected | Some buffer has been added to the schedule for contingencies |
| 4 | Delay testing due to design tasks | Some buffer has been added to the schedule for contingencies |

# Entry and Exit Criteria

## Entry criteria

Testing can be started if the following entry criteria are met:

1. The necessary documentation is ready, approved and allowed;
2. Scope of work defined, described and prioritized;
3. Acceptance criteria defined.
4. Test cases/checklists are developed;
5. The feature is developed.

## Exit criteria

Testing is completed if the following exit criteria are met:

1. All detected bugs are reported;
2. Ensuring all critical test cases are passed successfully;
3. Deadlines meet or budget depleted;
4. Desired and sufficient coverage of the requirements and functionalities under the test.
5. Identifying and fixing all the high-priority defects;
6. Re-testing and closing all the high-priority defects.

# Project Team and responsibilities

| **#** | **Role** | **Name** | **Responsibilities** |
| --- | --- | --- | --- |
| 1 | PM |  | * Monitor the progress of the project; * Identify and resolve issues that arise. |
| 2 | BA |  | * Create Prototype and Specification. |
| 3 | Designer |  | * Creating images and layouts by hand or using design software |
| 4 | Frontend developer |  | * Create a part of the web page that is visible to the user; * Implement user logic. * Assure that all user input is validated before submitting to back-end |
| 5 | Backend developer |  | * Building and maintaining web applications; * Writing high-quality code for project functional; * Managing database; * Troubleshooting and debugging |
| 6 | QA Engineer |  | * Review software requirements; * Test Software to detect bugs; * Create test documentations (test plan, test reports, checklists, test cases, bug reports); * Execute tests; * Analyzing test results |

# Test environment

OS systems:

* Windows
* MacOS

Mobile:

* iOS
* Android

Devices:


* Models
* Resolution
* OS


Browsers:

* Chrome
* Safari
* Opera

# Testing strategy

[Test Strategy](https://docs.google.com/spreadsheets/d/1T5OpgMuKbPQgGZdDjjqIa5DfKHUuZcKpmQq0YwMxEo0/edit?usp=sharing)





# Approvals

The Names and Titles of all persons who must approve this plan.

| Signature | Name | Role | Date |
| --- | --- | --- | --- |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |